Group #1, members:

בר שגיא bar.sagi@e.braude.ac.il 206695108

שירז שמאי  shiraz.shamai@e.braude.ac.il 209148782

גל דולב gal.dolev@e.braude.ac.il 315486761

רעות דהן reut.dahan@e.braude.ac.il  212241848

Due date: 16/05/2026

Project Plan Based on Scrum

Scrum is a project management approach based on Agile principles.
In Scrum, the project is divided into short time periods called sprints.
Each sprint has a clear goal, defined tasks, responsible team members, and estimated working hours.
At the end of each sprint, the team is expected to have a working outcome.
The main Scrum roles in the team are Product Owner, Scrum Master, and the Development Team.
During sprint planning, the team decides which tasks will be included in the sprint, who will be responsible for each task, and how much time is required for each one.

Our team includes four students: Bar, Gal, Reut and Shiraz.
According to the course requirements, Assignment-1 is considered the first sprint.
After that, the project work is divided into weekly sprints until the submission of Assignment-2 on 17.05.26.
The planning includes weekly tasks, team roles, a Product Backlog, and a separate Sprint Backlog for each sprint, including tasks, estimated hours, and the team member responsible for each task.

Team Roles
Product Owner: Bar
Scrum Master: Reut
Development Team: Bar, Gal, Reut and Shiraz.

Project Goal
The goal of this project is to design the GoNature system based on the final project story, create the required UML diagrams, and build a working client-server prototype.
The prototype should include a server connected to the database, a client that communicated with the server, read and update operations on the 'order' table, and two separate executable JAR files for the client and the server

Product Backlog
The product Backlog includes the main tasks required for Assignment-2. These tasks were later divided into weekly sprints and assigned to team members.

- Review the final project story and requirements

- Analyze system behavior and define responsibilities

- Build Activity Diagrams

- Build Class Diagram with ECB pattern

- Build Sequence Diagrams

- Build Package Diagram

- Define the project schedule using Scrums

- Define Product Owner and Scrum Master roles

- Build the client-side prototype

- Build the server-side prototype

- Implement OCSF communication

- Implement JavaFX user interfaces

- Implement database connection

- Implement read operation from the 'order' table

- Implement update operation for 'order_data' and 'number_of_visitors'

- Implement client connection and disconnection handling

- Test multiple clients

- Export client JAR

- Export server JAR

- Upload files to GitHub

- Prepare final submission files

These backlog items were used as the basic for planning the weekly sprints and defining the Sprint Backlog.

Weekly Scrum Plan

Sprint-1 (30.03.26-04.04.26)
Sprint Goal: Understanding the project requirements and starting the initial analysis.

Planning Tasks:

- Read and review the final project story

- Identify the main actors and use cases

- Start the requirement analysis

- Define team roles

- Open and organize the GitHub repository

Sprint Backlog

| Task | Responsible | Hours |
| --- | --- | --- |
| Open and organize the GitHub repository | Bar | 2 |
| Define team roles | Gal | 2 |
| Identify the main actors and use cases | Reut | 2 |
| Review project story | Shiraz | 2 |

Sprint-2 (05.04.26-11.04.26)
Sprint Goal: Completing the analysis work for Assignment-1 and preparing the submission.

Planning Tasks:

- Complete the use case diagram

- Write the flow of events

- Complete the acceptance tests

- Review the required files for Assignment-1

- Prepare the final submission of Assignment-1

Sprint Backlog

| Task | Responsible | Hours |
| --- | --- | --- |
| Write the flow of events | Bar | 3 |
| Review the required files for Assignment-1 | Gal | 3 |
| Complete the acceptance tests | Reut | 3 |
| Complete the use case diagram | Shiraz | 3 |

Sprint-3 (12.04.26-18.04.26)
Sprint Goal: Submitting Assignment 1 and starting the design phase of Assignment-2.

Planning Tasks:

- Submitting Assignment-1

- Work on Activity Diagram for Book Visit and Enter Park

- Work on Activity Diagram for Create and View Visit Report

- Review the design requirements for Assignment-2

- Plan the next design tasks for the team

Sprint Backlog

| Task | Responsible | Hours |
| --- | --- | --- |
| Submit Assignment 1 and check submission files | Bar | 2 |
| Review Assignment-2 requirements and plan next tasks | Gal | 2 |
| Work on Activity Diagram: Create and View Visit Report | Reut | 3 |
| Work on Activity Diagram: Book Visit and Enter Park | Shiraz | 3 |

Sprint-4 (19.04.26-25.04.26)
Sprint Goal: Building the main design model of the system.

Planning Tasks:

- Complete the Activity Diagrams

- Start the Class Diagram

- Define the ECB structure of the system

- Identify the main entities, boundaries, and controllers

- Review the consistency between the design elements

Sprint Backlog

| Task | Responsible | Hours |
| --- | --- | --- |
| Start Class Diagram | Bar | 4 |
| Complete Activity Diagrams | Gal | 4 |
| Review design consistency | Reut | 4 |
| Define ECB structure | Shiraz | 4 |

Sprint-5 (26.04.26-02.05.26)
Sprint Goal: Completing the main UML design and continuing the system architecture work.

Planning Tasks:

- Continue and complete the Class Diagram

- Build the Sequence Diagram

- Complete the Package Diagram

- Review the consistency between the UML diagrams

- Start planning the prototype structure

Sprint Backlog

| Task | Responsible | Hours |
| --- | --- | --- |
| Review UML consistency and prototype structure | Bar | 3 |
| Continue and complete Class Diagram | Bar, Reut, Shiraz | 3 |
| Build Sequence Diagrams | Reut | 4 |
| Complete Package Diagram | Shiraz | 2 |

Note:  during the period 27.04.26-04.05.26, Gal was less available due to preparation for make-up exams. Therefore, most of the work in this sprint was handled by the other team members.

Sprint-6 (03.05.26-09.05.26)
Sprint Goal: Starting the implementation of the prototype and building the main system components.

Planning Tasks:

- Create the client-side project structure

- Create the server-side project structure

- Start building the JavaFX user interfaces

- Start implementing OCSF communication

- Start implementing the database connection

- Begin the read and update operations for the 'order' table

Sprint Backlog

| Task | Responsible | Hours |
| --- | --- | --- |
| Start building JavaFX user interfaces | Bar | 3 |
| Start implementing OCSF communication | Gal | 2 |
| Create server-side project structure | Reut | 3 |
| Create client-side project structure | Shiraz | 3 |
| Start implementing database connection and 'order' operations | All team | 4 |

Sprint-7 (10.05.26-16.05.26)
Sprint Goal: Completing the prototype, testing the system, and preparing the final submission.

Planning Tasks:

- Test the client-server communication

- Test reading data from the 'order' table

- Test updating 'order_date' and 'number_of_visitors'

- Test connection and disconnection handling

- Test the system with more than one client

- Update the final files to GitHub

- Prepare the final submission files

Sprint Backlog

| Task | Responsible | Hours |
| --- | --- | --- |
| Prepare final JAR files and upload to GitHub | Bar | 2 |
| Test client-server communication Test read and update operations from the 'order' table Test multiple clients and disconnection handling Final review of submission files | All team | 4 |

Scrum Meetings

During the project, the team worked according to the Scrum approach.
At the beginning of each sprint, we held a short planning discussion in which we decided which tasks would be included in the sprint, who would be responsible for them, and how many hours were estimated for each task.
During the week, we held short team synchronization discussions in which each member shared what had already been completed, what would be done next, and what difficulties or blockers existed.
At the end of each sprint, we reviewed the completed work and checked which tasks had been finished and which tasks still needed additional work. We also discussed what worked well during the sprint and what could be improved in the next one.

Summary

The project was managed according to the Scrum approach presented in the course.
Assignment-1 was treated as the first sprint, and the work for Assignment-2 was divided into weekly sprints.
Each sprint included a clear goal, planned tasks, responsible team members, and estimated hours.
This structure helped the team organize the work on the analysis, design, prototype implementation, testing, and final submission.